Schedule:

October 31, 5pm (Tue) Milestone 1

TODO:
Things to decide on as a group before Milestone 2:
1. What forms to implement
2. What kind of interactivity we want in our site (we need at least 1 with PHP and 1 with javascript)
3. Divide up programming work. Each person will be assigned to at least one page where they are the major programmer of. Each person will also be assigned to at least two other pages (of which he is not major programmer) to review the code.
4. Design principles–font, color scheme, whitespace.

By November 7, Tuesday, create all draft files of our site (all necessary the php/css/html/js files). Make sure that everyone knows how to work with Github. What is needed in the draft files:
- Navigation for our site complete
- Design layout (how to structure the page using divs, and other html tags)

In the November 4-5 weekend, try to gather all the necessary content required for the site–e.g. photos, videos, description, information, text, etc.

By November 11 (Sat), finish up responsible pages. (Try to add mobile responsiveness, does not have to be perfect for now).

Then we will spend the remaining three days until deadline reviewing each others’ code/pages, and making sure design is consistent throughout.

November 14, 5pm (Tue) Milestone 2
Due:
- Revisiting and tweaking the information architecture and the design plan, and other elements of the design journey map for M1.
- Full draft of site, with all design and organization, most content, and some interactivity
- Team member evaluation + reflection

TODO:
Meet with client & show them our site and get feedback
Make sure our site is interactive (mobile-friendly)

After meeting with client, get feedback, and start putting final touches to the UI elements of the page.

Between November 14 – 15, meet to discuss developing a user testing protocol.
November 15 – 17, get user feedback using our design protocol (at least 1 user-test per person).

November 17 – 21, make necessary changes according to user feedback.

November 21 – 28 (Thanksgiving) – each person responsible for ensuring that his page is fully interactive. Work will be done individually over this period since it is break.

November 28, 5pm (Tue) Milestone 3
Due:
- Develop a user testing protocol.
- Test your website with users.
- Document user feedback, changes made with reasons, and update the site based on what you’ve learned  in the design journey map.

TODO:
Meet once to discuss website presentation.

December 1, lab section
Due:
- 3-minute introduction to your client, their problem and a demo of your website.
- The class will provide feedback that you may incorporate into your final submission.

December 5, 5pm (Tue) Final site
Due:
- Entire site uploaded on the course server. No changes may be made to the site after the submission deadline.
- Final Design Journey Map: This should combine all aspects of the site covered in the previous milestone and reflect the changes you made to your site in response to feedback from client, user tests, grading critiques and your own experiences. The should also include a deployment plan, indicating a hosting and domain name provider.
- Team member evaluations.